**Time Estimation For developing Library Management Software (LMS)**

|  |  |  |
| --- | --- | --- |
| **Scope Of Work** | **Estimated Time** | **Estimated Risk** |
| Design Interface | 4 days | 10% |
| English to bangle | 5 days | 5% |
| Import/Export data | 1 day | 5% |
| Access Control | 5 days | 20% |
| Catalogue System | 1 day | 10% |
| Maintain Stock of each book, journal etc with index no. name, writers name, publisher name , date of purchase etc according to the method of library science. | 12 days | 30% |
| Placement of Book and searching | 3 days | 10% |
| Issuance Of Book | 2 days | 10% |
| Online Book requisition | 2 days | 20% |
| Monthly, Quarterly, half Yearly, Yearly Report generation etc (estimated reports:  Books Stock, Books Purchase, Author wise Books List, Publisher Wise Books List, Date Wise Books Purchase, Books requisition List, Issuer wise Books List, Issuing Date wise Books List ) | 10 days | 30% |
| Total Days | 45 Days |  |